SAMPLE SCOPE OF SERVICES –COMMUNITY DEVELOPMENT BLOCK GRANT - DISASTER RECOVERY OR MITIGATION HOUSING REHABILITATION PROGRAM

This scope of services should be helpful in defining areas of responsibility for the administration of a Community Development Block Grant - Disaster Recovery (CDBG-DR) or Mitigation (CDBG-MIT) Housing Rehabilitation Program.  This scope of services, or parts of it, can be used as an example for drafting an appropriate scope of work for the request for proposals and, later, inclusion in a contract between the subrecipient and an administrative consultant.

- Help conduct public hearings.

- Prepare Environmental Review Record (ERR).

- Assist with the planning and formulation of housing program policies and standards.  This includes such things as general applicant eligibility criteria; eligible types of housing improvements; selection procedures; and application processing and unit eligibility.

- Prepare all required reports and forms to be submitted to the LOCD-DR.

- Prepare Requests for Payment.

- Develop and maintain all files and records necessary for compliance with the State and federal regulations as well as develop all forms and documents necessary to administer the Housing Rehabilitation Program.

- Interview and advise grant applicants on the design and objectives of the program; its availability and benefits; and the specific conditions under which a CDBG-DR or CDBG-MIT grant is made.

- Take homeowner applications; rate and rank them in accordance with the selection criteria set forth in the rehabilitation program guidelines; and advise applicants of the disposition of their application.

- Obtain from each applicant a verification of income; ownership; and property ownership.

- Prepare contract for approval by local officials.  Review the conditions of grant with homeowner and obtain homeowner's signature on all necessary documents.

- Coordinate environmental review, property hazard evaluation, preliminary and formal work write-ups, and cost estimates.

- Initiate advertisements for contractors to work with the CDBG-DR or CDBG-MIT Program and orient them to the policies and regulations governing the program.

- Request, receive, and review on behalf of homeowner all bids from qualified contractors for rehabilitation construction work.

- Assist in selecting an acceptable contractor from bids submitted.

- Prepare construction contract documents in accordance with provisions which pertain to the CDBG-DR or CDBG-MIT Program.

- Inspect construction and rehabilitation work on a regular basis to see that all code violations are rectified and check on the quality of materials and workmanship.

- Arbitrate disputes and/or complaints arising between contractors and homeowners regarding work to be performed, underway or completed.

- Prepare change orders, if necessary, and obtain the approval of the homeowner, the contractor, and the subrecipient.

- Make a final inspection of rehabilitation work and issue a final acceptance of work signed by both the housing rehabilitation inspector and the homeowner.

- Obtain from the contractor the manufacturer's and supplier's warranties prior to final payment for rehabilitation work.

- Prepare Section 504 self-evaluation and transition plan, if applicable.

- Prepare response to LOCD-DR's monitoring letter.

- Prepare close-out documents.

- Assist the subrecipient in meeting all the State's CDBG-DR or CDBG-MIT Program requirements.